FYP-II Timeline

# Group # 5

# Timeline

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  | ***Week #*** | ***Task*** | |  |
|  | ***1*** | *Requirement Gathering* | |  |
|  | ***2*** | *Data Collection* | |  |
|  | ***3*** | *Data Analysis* | *Feature Selection* |  |
|  | ***4*** | *Data Balancing* |  |
|  | ***5*** | *Function Formulations* | *Optimization Function Formulation* |  |
|  | ***6*** | *Fitness Function Formulation* |  |
|  | ***7*** | *Optimization Algorithm Implementation* | *Algorithm Designing* |  |
|  | ***8*** | *Implementation in Code* |  |
|  | ***9*** | *Demonstration App Development* | *UI Designing* |  |
|  | ***10*** | *Backend Development* |  |
|  | ***11*** | *Testing* |  |
|  | ***12*** | *Gather Real-time Data and Experiment* | |  |
|  | ***13*** | *Result Analysis* | |  |
|  | ***14*** | *Document Project* | |  |
|  |  |  |  |  |